|  |  |  |
| --- | --- | --- |
| **Date** | **Activity** | **Status** |
| 26-12-2019 | * Getting guidance and brief of project from company * Getting Technology Stack from Company * Getting Project Structure from Company | * Completed * Completed * Completed |
| 27-12-2019 | * Planning for project workflow * Planning for Project modules * Preparing database schema design for Company Module | * Completed * Started * Started |
| 28-12-2019 | * Planning for Project modules * Preparing database schema design for Company Module * Preparing database schema design for Location Modules * Preparing database schema design for Company Executive Module * Studying and implementing simple projects using the Technology Stack given | * In Development * In Development * Started * Started * Started |
| 29-12-2019 | * Planning for Project modules * Preparing database schema design for Company Module * Preparing database schema design for Location Modules * Preparing database schema design for Company Executive Module * Studying and implementing simple projects using the Technology Stack given | * In Development * Completed * Completed * Completed * In Development |
| 30-12-2019 | * Planning for Project modules * Preparing database schema design for Owner Module * Preparing database schema design for Enquiry Module * Preparing database schema design for Ticket Module * Studying and implementing simple projects using the Technology Stack given | * In Development * Started * Started * Started * In Development |
| 31-12-2019 | * Planning for Project modules * Preparing database schema design for Owner Module * Preparing database schema design for Enquiry Module * Preparing database schema design for Ticket Module * Studying and implementing simple projects using the Technology Stack given | * In Development * In Development * In Development * In Development * In Development |
| 01-01-2020 | * Planning for Project modules * Preparing database schema design for Owner Module * Preparing database schema design for Enquiry Module * Preparing database schema design for Ticket Module * Preparing database schema design for Client Module * Studying and implementing simple projects using the Technology Stack given | * In Development * Completed * In Development * In Development * Started * In Development |
| 02-01-2020 | * Planning for Project modules * Preparing database schema design for Enquiry Module * Preparing database schema design for Ticket Module * Preparing database schema design for Client Module * Studying and implementing simple projects using the Technology Stack given | * In Development * In Development * In Development * Completed * In Development |
| 03-01-2020 | * Planning for Project modules * Preparing database schema design for Enquiry Module * Preparing database schema design for Ticket Module * Studying and implementing simple projects using the Technology Stack given | * In Development * Completed * In Development * In Development |
| 04-01-2020 | * Planning for Project modules * Preparing database schema design for Ticket Module * Studying and implementing simple projects using the Technology Stack given | * In Development * Completed * In Development |
| 05-01-2020 | * Planning for Project modules * Finalizing the project module structure with Company * Studying and implementing simple projects using the Technology Stack given | * Completed * Completed * In Development |
| 06-01-2020 | * Create Company Module * Create Location Module * Studying and implementing simple projects using the Technology Stack given | * Started * Started * Completed |
| 07-01-2020 | * Create Company Module * Create Location Module * Studying and implementing simple projects using Flutter | * In Development * In Development * Started |
| 08-01-2020 | * Create Company Module * Create Location Module * Studying and implementing simple projects using Flutter | * In Development * In Development * In Development |
| 09-01-2020 | * Create Company Module * Create Location Module * Studying and implementing simple projects using Flutter | * In Development * In Development * In Development |
| 10-01-2020 | * Create Company Module * Create Location Module * Studying and implementing simple projects using Flutter | * In Development * In Development * In Development |
| 11-01-2020 | * Create Company Module * Create Location Module * Studying and implementing simple projects using Flutter | * In Development * In Development * In Development |
| 12-01-2020 | * Create Company Module * Create Location Module * Studying and implementing simple projects using Flutter | * In Development * In Development * In Development |
| 13-01-2020 | * Code Review * Change Code according to code review (13/01/2020) | * Completed * In Development |
| 14-01-2020 | * Change Code according to code review (13/01/2020) * Studying and implementing simple projects using Flutter | * In Development * In Development |
| 15-01-2020 | * Change Code according to code review (13/01/2020) * Studying and implementing simple projects using Flutter | * In Development * In Development |
| 16-01-2020 | * Change Code according to code review (13/01/2020) * Studying and implementing simple projects using Flutter * Create Company Module * Create Location Module | * Completed * In Development * In Development * In Development |
| 17-01-2020 | * Create Company Module * Create Location Module * Studying and implementing simple projects using Flutter | * In Development * Completed * In Development |
| 18-01-2020 | * Create Company Module * Test Location Module * Studying and implementing simple projects using Flutter | * In Development * Started * In Development |
| 19-01-2020 | * Create Company Module * Test Location Module * Create Screens for Location Module * Studying and implementing simple projects using Flutter | * In Development * Completed * Completed * Completed |
| 20-01-2020 | * Code Review * Modifying Code according to Code Review (20/01/2020) | * Completed * Started |
| 21-01-2020 | * Modifying Code according to Code Review (20/01/2020) * Create Company Module * Create GeoMap Plotting in Front-end * Create Front-end for Location module | * Completed * In Development * Started * Started |
| 22-01-2020 | * Create Company Module * Create GeoMap Plotting in Front-end * Create Front-end for Location module | * Completed * In Development * In Development |
| 23-01-2020 | * Test Company Module * Create GeoMap Plotting in Front-end * Create Front-end for Location module | * Started * In Development * In Development |
| 24-01-2020 | * Test Company Module * Create GeoMap Plotting in Front-end * Create Front-end for Location module | * Completed * In Development * In Development |
| 25-01-2020 | * Create Screen for Company Module * Create GeoMap Plotting in Front-end * Create Front-end for Location Module | * Completed * Completed * In Development |
| 26-01-2020 | * Create Company Executive GeoMap Plotting module * Create Front-end for Location Module | * Started * Completed |
| 27-01-2020 | * Code Review * Update Code according to code review (27/01/2020) | * Completed * Completed |
| 28-01-2020 | * Create Company Executive GeoMap Plotting module * Update Location Module, due to bug encounter * Update Location Module Screen * Create Front-end for Company Module | * Completed * Completed * Completed * Started |
| 29-01-2020 | * Update Front-end for Location Module * Create Front-end for Company Module * Create Client module * Create Call Recording module in Front-end | * Completed * In Development * Started * Started |
| 30-01-2020 | * Create Front-end for Company Module * Create Client module * Create Call Recording module in Front-end | * In Development * In Development * In Development |
| 31-01-2020 | * Create Front-end for Company Module * Create Client module * Create Call Recording module in Front-end | * In Development * In Development * In Development |
| 01-02-2020 | * Create Front-end for Company Module * Create Client module * Create Call Recording module in Front-end * Update Company Module, due to bug | * In Development * Completed * In Development * Started |
| 02-02-2020 | * Create Front-end for Company Module * Create Call Recording module in Front-end * Update Company Module, due to bug * Test Client Module | * In Waiting * In Development * In Development * Completed * Started |
| 03-02-2020 | * Code Review * Change Code according to Code Review (03/02/2020) * Update Company Module, due to bug * Create Call Recording Module in Front-end | * Completed * Started * In Development * In Development |
| 04-02-2020 | * Change Code according to Code Review (03/02/2020) * Update Company Module, due to bug * Create Call Recording Module in Front-end * Test Client Module | * In Development * Completed * In Development * Completed |
| 05-02-2020 | * Update Screens Company Module * Create Front-end for Company Module * Create Screen for Client Module * Create Call Recording Module in Front-end | * Completed * In Development * Completed * In Development |
| 06-02-2020 | * Create Front-end for Company Module * Create Call Recording Module in Front-end * Create Owner Module | * Completed * In Development * Started |
| 07-02-2020 | * Create Front-end for Client module * Create Call Recording Module in Front-end * Create Owner Module | * Started * In Development * In Development |
| 08-02-2020 | * Create Front-end for Client module * Create Call Recording Module in Front-end * Create Owner Module | * In Development * In Development * In Development |
| 09-02-2020 | * Create Front-end for Client module * Create Call Recording Module in Front-end * Create Owner Module * Test Owner Module | * In Development * In Development * Completed * Started |
| 10-02-2020 | * Code Review * Alter code according to Code Review (10/02/2020) * Test Owner Module * Create Front-end for Client module * Create Call Recording Module in Front-end | * Completed * Started * In Waiting * In Waiting * In Development |
| 11-02-2020 | * Alter code according to Code Review (10/02/2020) * Test Owner Module * Create Front-end for Client module * Create Call Recording Module in Front-end | * In Development * In Waiting * In Development * In Development |
| 12-02-2020 | * Alter code according to Code Review (10/02/2020) * Test Owner Module * Update Code for Client module, due to bug * Update Screen for Client module * Create Front-end for Client module * Create Call Recording Module in Front-end | * In Development * In Waiting * Completed * Completed * In Development * In Development |
| 13-02-2020 | * Alter code according to Code Review (10/02/2020) * Test Owner Module * Create Front-end for Client module * Create Call Recording Module in Front-end | * In Development * In Development * Completed * In Development |
| 14-02-2020 | * Alter code according to Code Review (10/02/2020) * Test Owner Module * Create Screen for Owner Module * Create Front-end for Owner module * Create Call Recording Module in Front-end | * Completed * Completed * Completed * Started * In Development |
| 15-02-2020 | * Create Front-end for Owner module * Create Call Recording Module in Front-end * Create Status module | * In Development * In Development * Started |
| 16-02-2020 | * Create Front-end for Owner module * Create Call Recording Module in Front-end * Create Status module | * Completed * In Development * Completed |
| 17-02-2020 | * Code Review * Update Front-end for Owner module, for improvements * Test Status module * Create Screen for Status module * Create Position Module * Create Call Recording Module in Front-end | * Completed * Completed * Completed * Completed * Completed * In Development |
| 18-02-2020 | * Create Front-end for Status * Create Call Transaction module * Create Call Recording Module in Front-end * Integrate GeoMap plotting with Front-end | * Started * Started * In Development * Started |
| 19-02-2020 | * Create Front-end for Status * Create Call Transaction module * Test Call Transaction module * Create Screen for Call Transaction module * Create Call Recording Module in Front-end * Integrate GeoMap plotting with Front-end | * In Development * Completed * Completed * Completed * In Development * In Development |
| 20-02-2020 | * Create Company Executive PL update module * Create Front-end for Status * Create Front-end for Position * Integrate GeoMap plotting with Front-end * Create Call Recording Module in Front-end | * Started * In Development * In Development * In Development * In Development |
| 21-02-2020 | * Create Company Executive PL update module * Test Company Executive PL update module * Create Screen for Company Executive PL update * Create Front-end for Status * Create Front-end for Position * Integrate GeoMap plotting with Front-end * Create Call Recording Module in Front-end | * Completed * Completed * Completed * In Development * In Development * In Development * In Development |
| 22-02-2020 | * Create Front-end for Status * Create Front-end for Position * Integrate GeoMap plotting with Front-end * Create Call Recording Module in Front-end * Create Pre-Requisite modules for Enquiry and Ticket | * Completed * In Development * In Waiting * In Development * Started |
| 23-02-2020 | * Create Front-end for Position * Integrate GeoMap plotting with Front-end * Create Call Recording Module in Front-end * Create Pre-Requisite modules for Enquiry and Ticket | * In Development * In Waiting * In Development * In Development |
| 24-02-2020 | * Code Review * Update Code according to Code Review (24/02/2020) | * Completed * Started |
| 25-02-2020 | * Update Code according to Code Review (24/02/2020) * Create Front-end for Position * Integrate GeoMap plotting with Front-end * Create Call Recording Module in Front-end * Create Pre-Requisite modules for Enquiry and Ticket | * In Development * In Waiting * In Waiting * In Waiting * In Waiting |
| 26-02-2020 | * Update Code according to Code Review (24/02/2020) * Create Front-end for Position * Integrate GeoMap plotting with Front-end * Create Call Recording Module in Front-end * Create Pre-Requisite modules for Enquiry and Ticket | * In Development * In Development * In Waiting * In Waiting * In Waiting |
| 27-02-2020 | * Update Code according to Code Review (24/02/2020) * Create Front-end for Position * Integrate GeoMap plotting with Front-end * Create Call Recording Module in Front-end * Create Pre-Requisite modules for Enquiry and Ticket | * In Development * In Development * In Waiting * In Development * In Waiting |
| 28-02-2020 | * Update Code according to Code Review (24/02/2020) * Create Front-end for Position * Integrate GeoMap plotting with Front-end * Create Call Recording Module in Front-end * Create Pre-Requisite modules for Enquiry and Ticket | * Completed * In Development * In Waiting * In Development * In Development |
| 29-02-2020 | Multi-Tech 2020 Hackathon |  |
| 01-03-2020 | Multi-Tech 2020 Hackathon |  |
| 02-03-2020 | * Code Review * Create Front-end for Position * Integrate GeoMap plotting with Front-end * Create Call Recording Module in Front-end * Create Pre-Requisite modules for Enquiry and Ticket * Test Pre-Requisite modules for Enquiry and Ticket * Create Screen for Pre-Requisite modules for Enquiry and Ticket | * Completed * Completed * In Development * In Development * Completed * Completed * Completed |
| 03-03-2020 | * Integrate GeoMap plotting with Front-end * Create Call Recording Module in Front-end * Create Ticket module | * In Development * In Development * In Development |
| 04-03-2020 | * Integrate GeoMap plotting with Front-end * Create Call Recording Module in Front-end * Create Ticket module | * Completed * In Development * In Development |
| 05-03-2020 | * Create Front-end for Pre-Requisite modules for Enquiry and Ticket * Create Call Recording Module in Front-end * Create Ticket module | * Started * In Development * In Development |
| 06-03-2020 | * Update Position code, due to bug * Update Status code, due to bug * Create Front-end for Pre-Requisite modules for Enquiry and Ticket * Create Call Recording Module in Front-end * Create Ticket module | * Completed * Completed * In Development * In Development * In Waiting |
| 07-03-2020 | * Create Front-end for Pre-Requisite modules for Enquiry and Ticket * Create Call Recording Module in Front-end * Create Ticket module * Updated Location module | * In Development * In Waiting * In Development * Started |
| 08-03-2020 | * Create Front-end for Pre-Requisite modules for Enquiry and Ticket * Create Call Recording Module in Front-end * Create Ticket module * Updated Location module | * In Development * In Waiting * In Development * In Development |
| 09-03-2020 | * Code Review * Create Front-end for Pre-Requisite modules for Enquiry and Ticket * Create Call Recording Module in Front-end * Create Ticket module * Updated Location module | * Completed * In Development * In Waiting * In Development * In Development |
| 10-03-2020 | * Create Front-end for Pre-Requisite modules for Enquiry and Ticket * Create Call Recording Module in Front-end * Create Ticket module * Updated Location module | * In Development * In Waiting * In Development * Completed |
| 11-03-2020 | * Create Front-end for Pre-Requisite modules for Enquiry and Ticket * Create Call Recording Module in Front-end * Create Ticket module * Update Location module in Front-end | * In Waiting * In Development * In Development * In Development |
| 12-03-2020 | * Create Front-end for Pre-Requisite modules for Enquiry and Ticket * Create Call Recording Module in Front-end * Create Ticket module * Test Ticket module * Update Location module in Front-end | * In Development * In Development * Completed * Started * In Development |
| 13-03-2020 | * Update Location module * Create Front-end for Pre-Requisite modules for Enquiry and Ticket * Create Call Recording Module in Front-end * Test Ticket module * Plan for Enquiry module plug-in with Ticket module * Update Location module in Front-end | * Completed * Completed * In Development * Completed * Completed * Completed |
| 14-03-2020 | * Create Front-end for Company Executive PL update * Create Enquiry module * Create Call Recording Module in Front-end | * Started * Started * In Development |
| 15-03-2020 | * Create Front-end for Company Executive PL update * Create Enquiry module * Create Call Recording Module in Front-end | * In Development * In Development * In Development |
| 16-03-2020 | * Code Review * Bug Fixes told in Code Review (16/03/2020) * Create Front-end for Company Executive PL update * Create Enquiry module * Create Call Recording Module in Front-end | * Completed * Started * In Waiting * In Waiting * In Development |
| 17-03-2020 | * Bug Fixes told in Code Review (16/03/2020) * Create Front-end for Company Executive PL update * Create Enquiry module * Create Call Recording Module in Front-end | * Completed * In Development * In Development * In Development |
| 18-03-2020 | * Create Front-end for Company Executive PL update * Create Enquiry module * Create Call Recording Module in Front-end | * In Development * In Development * In Development |
| 19-03-2020 |  |  |
| 20-03-2020 | * Create Front-end for Company Executive PL update * Create Enquiry module * Create Call Recording Module in Front-end | * In Development * In Development * In Development |
| 21-03-2020 | * Create Front-end for Company Executive PL update * Create Enquiry module * Create Call Recording Module in Front-end | * In Development * In Development * In Development |
| 22-03-2020 | * Create Front-end for Company Executive PL update * Create Enquiry module * Create Call Recording Module in Front-end | * In Development * In Development * In Development |
| 23-03-2020 | * Online Code Review * Bug Fixes * Create Front-end for Company Executive PL update * Create Enquiry module * Create Call Recording Module in Front-end | * Completed * Started * In Development * In Development * In Development |
| 24-03-2020 | * Bug Fixes * Create Front-end for Company Executive PL update * Create Enquiry module * Create Call Recording Module in Front-end | * In Development * In Development * In Development * In Development |
| 25-03-2020 | * Bug Fixes * Create Front-end for Company Executive PL update * Create Enquiry module * Create Call Recording Module in Front-end | * Completed * In Development * In Development * In Development |
| 26-03-2020 | * Create Front-end for Company Executive PL update * Create Enquiry module * Create Call Recording Module in Front-end | * Completed * In Development * In Development |
| 27-03-2020 | * UI Integration * Create Enquiry module * Create Call Recording Module in Front-end | * Started * In Development * In Development |
| 28-03-2020 | * UI Integration * Create Enquiry module * Create Call Recording Module in Front-end | * In Development * In Development * In Development |
| 29-03-2020 | * UI Integration * Create Enquiry module * Create Call Recording Module in Front-end | * In Development * In Development * In Development |
| 30-03-2020 | * Online Code Review * UI Integration * Create Enquiry module * Create Call Recording Module in Front-end * Test Enquiry module | * Completed * Completed * Completed * In Development * Started |
| 31-03-2020 | * Test Enquiry module * Test Enquiry and Ticket module combined * Create Call Recording Module in Front-end | * In Development * Started * In Development |
| 01-04-2020 | * Test Enquiry module * Test Enquiry and Ticket module combined * Create Screen for Ticket and Enquiry * Create Call Recording Module in Front-end | * Completed * Completed * Completed * In Development |
| 02-04-2020 | * Create Enquiry and Ticket in Front-end * Create Call Recording Module in Front-end * Bug Fixes * Create Scheduler module | * Started * In Development * Started * Started |
| 03-04-2020 | * Create Enquiry and Ticket in Front-end * Create Call Recording Module in Front-end * Bug Fixes * Create Report module * Create Scheduler module | * In Development * In Development * In Development * Started * In Development |
| 04-04-2020 | * Create Enquiry and Ticket in Front-end * Create Call Recording Module in Front-end * Bug Fixes * Create Report module * Create Scheduler module * Update Company Executive PL module, due to bug | * In Development * In Development * In Development * In Development * In Waiting * Completed |
| 05-04-2020 | * Create Enquiry and Ticket in Front-end * Create Call Recording Module in Front-end * Bug Fixes * Create Report module * Create Scheduler module | * In Development * In Development * In Development * In Development * Completed |
| 06-04-2020 | * Online Code Review * Create Enquiry and Ticket in Front-end * Create Call Recording Module in Front-end * Bug Fixes * Create Report module * Create Notification module * Create Notification module Front-end | * Completed * In Development * In Development * In Development * In Development * Started * Started |
| 07-04-2020 | * Create Enquiry and Ticket in Front-end * Create Call Recording Module in Front-end * Bug Fixes * Create Report module * Create Report module in Front-end * Create Notification module * Create Notification module Front-end | * In Development * In Development * In Development * Completed * Started * In Development * In Development |
| 08-04-2020 | * Create Enquiry and Ticket in Front-end * Create Call Recording Module in Front-end * Bug Fixes * Create Report module in Front-end * Create Notification module * Create Notification module Front-end | * In Development * In Development * In Development * In Development * In Development * In Development |
| 09-04-2020 | * Create Enquiry and Ticket in Front-end * Create Call Recording Module in Front-end * Bug Fixes * Create Report module in Front-end * Create Notification module * Create Notification module Front-end | * In Development * In Development * In Development * In Development * In Development * In Development |
| 10-04-2020 | * Create Enquiry and Ticket in Front-end * Create Call Recording Module in Front-end * Bug Fixes * Create Report module in Front-end * Create Notification module * Create Notification module Front-end | * In Development * In Development * In Development * In Development * In Development * Completed |
| 11-04-2020 | * Create Enquiry and Ticket in Front-end * Create Call Recording Module in Front-end * Bug Fixes * Create Report module in Front-end * Create Notification module * Integrate Notification module | * In Development * In Development * In Development * Completed * Completed * Started |
| 12-04-2020 | * Create Enquiry and Ticket in Front-end * Create Call Recording Module in Front-end * Bug Fixes * Integrate Notification module | * In Development * In Development * In Development * In Development |
| 13-04-2020 | * Create Enquiry and Ticket in Front-end * Create Call Recording Module in Front-end * Bug Fixes * Integrate Notification module | * In Development * In Development * In Development * Completed |
| 14-04-2020 | * Create Enquiry and Ticket in Front-end * Create Call Recording Module in Front-end * Bug Fixes * Integrate Scheduler with Notification module | * In Development * In Development * In Development * Started |
| 15-04-2020 | * Create Enquiry and Ticket in Front-end * Create Call Recording Module in Front-end * Bug Fixes * Integrate Scheduler with Notification module | * Completed * Completed * Completed * Completed |
| 16-04-2020 | * UI Improvements * Minor Bug Fixes and Validation improvements | * Started * Started |
| 17-04-2020 | * UI Improvements * Minot Bug Fixes and Validation improvements | * In Development * In Development |
| 18-04-2020 | * UI Improvements and coupling of app modules | * In Development |
| 19-04-2020 | * UI Improvements and coupling of app modules | * In Development |
| 20-04-2020 | * UI Improvements and coupling of app modules * Testing final application | * Completed * Started |
| 21-04-2020 | * Testing final application | * Completed |